# CS-AML MVP Engineering Breakdown v0.1

Engineering execution baseline for MVP 0.1

From SRS requirements to epics, stories, tasks, acceptance tests, dependencies, and release evidence.

Status: Baseline for engineering planning and backlog creation

# 1. Purpose and Engineering Objective

This document translates the approved CS-AML Product Requirements Document and Software Requirements Specification into an executable MVP engineering plan. It does not redefine product requirements. It establishes engineering work packages, sequencing, acceptance evidence, and a common definition of completion.

MVP release objective: a two-analyst team SHALL complete one sensitive investigation from case opening through independently reviewed and approved intelligence product, with provenance, authorization, and auditability intact.

## 1.1 Traceability chain

Framework → Product Feature → PRD → SRS → Epic → Story → Engineering Task → Acceptance Test → Release Evidence

## 1.2 Engineering principles

Vertical slices over component completion.

Canonical data first; search and graph remain rebuildable projections.

Secure-by-default authorization is implemented in services/API, not only presentation logic.

Analytical uncertainty is preserved in schema, UX, export, and tests.

Every critical capability is accepted through observable behavior, not merely code presence.

MVP integration scope is deliberately narrow; advanced OCR, sanctions, blockchain analytics, AI assistant and federation remain post-MVP unless required to unblock the release scenario.

# 2. MVP Scope Baseline

The P0 baseline is the mandatory release scope defined by the PRD/SRS. The engineering backlog groups those requirements into ten epics and eight delivery increments. P1/P2 capabilities are excluded unless explicitly promoted through change control.

| Epic | Name | Release outcome | Primary traceability |
| --- | --- | --- | --- |
| E0 | Platform Foundation & Delivery | Establish the deployable application skeleton, environments, CI/CD, canonical database, evidence storage, audit substrate, and engineering conventions. | SRS-OPS; SRS-DR; SRS-AUD; F-OPS-001; F-AUD-001 |
| E1 | Identity, Access & Protected Sources | Implement OIDC/MFA integration, role/object access controls, case membership, classification, and protected-source compartment. | SRS-SEC; F-SEC-001..003 |
| E2 | Case & Investigation Workflow | Implement case register, investigation charter, lifecycle gates, tasks, assignments, and case activity history. | SRS-FR-CASE; F-CASE-001..005 |
| E3 | Source, Evidence & Document Intake | Implement source provenance, original evidence preservation, hashing, extracts, derivative lineage, ratings, and document ingestion. | SRS-FR-EVD/DOC; F-EVD-001..006; F-DOC-001 |
| E4 | Entity Resolution & Relationship Model | Implement entity registry, aliases/identifiers, candidate matching, merge/unmerge, relationship, ownership/control, and asset registry. | SRS-FR-ENT/REL/AST; F-ENT-001..005; F-REL-001..003; F-AST-001 |
| E5 | Timeline & Follow-the-Value | Implement events, visual timeline, ValueFlow records, multi-leg chains, uncertainty classes, range/unknown values, and flow visualization. | SRS-FR-TIM/VAL; F-TIM-001..002; F-VAL-001..004 |
| E6 | Typology, Hypothesis & Assessment | Implement typology catalogue, indicators, typology worksheet, competing hypotheses, gaps, confidence, and assessments. | SRS-FR-TYP/HYP/ASM; F-TYP-001..003; F-HYP-001..003; F-ASM-001..003 |
| E7 | Search & Investigation Graph | Implement permission-aware full-text/faceted search and evidence-backed graph visualization with canonical links. | SRS-FR-SCH/GRF; F-SCH-001..002; F-GRF-001 |
| E8 | Intelligence Product, Review & Dissemination | Implement report templates, evidence index, peer review, versioning/corrections, approvals, export/referral, and dissemination log. | SRS-FR-PRD/REV/DIS; F-PRD-001..003; F-REV-001; F-DIS-001..004 |
| E9 | Administration, Retention & Operational Readiness | Implement vocabularies, retention policies, backup/restore, configuration, minimum monitoring, security hardening, and release verification. | SRS-FR-ADM/SEC/AUD/OPS; F-ADM-001; F-ADM-003; F-OPS-001 |

# 3. Delivery Strategy and Increments

The recommended sequence creates demonstrable end-to-end capabilities early. Increments are dependency-aware, but teams MAY overlap work where contracts are stable and integration tests remain authoritative.

| Increment | Primary scope | Exit outcome |
| --- | --- | --- |
| I0 — Engineering Foundation | E0 + core E1 | Runnable secure skeleton; migrations, canonical DB, object storage, audit, OIDC baseline. |
| I1 — Governed Case Workspace | E1 + E2 | Authenticated team can create compartmentalized case, charter, gates, tasks and activity. |
| I2 — Evidence-to-Entity Chain | E3 + E4 partial | Team can register source, preserve evidence, cite extracts and build reviewable entities. |
| I3 — Investigation Model | E4 remainder + E5 | Relationships, assets, timeline and value-flow analysis become usable end-to-end. |
| I4 — Analytical Reasoning | E6 | Typology, hypotheses, gaps, assessment and confidence complete analytical chain. |
| I5 — Discovery & Graph | E7 | Search and graph improve navigation without becoming canonical truth. |
| I6 — Reviewed Intelligence Product | E8 | Assessment becomes reviewed/versioned intelligence product with controlled export. |
| I7 — Operational Release | E9 + regression | Retention, restore, hardening and full MVP release scenario verified. |

# 4. Dependency Model

Core dependency direction: E0 precedes all epics; E1 is required before sensitive data becomes multi-user; E2/E3 establish governed investigation context and evidence; E4/E5 create the financial investigation model; E6 creates analytical reasoning; E7 accelerates discovery; E8 creates controlled intelligence outputs; E9 closes operational release risk.

Critical path: E0 → E1 → E2 → E3 → E4 → E5 → E6 → E8 → E9. E7 can begin after E4 canonical relationships are stable.

# 5. Detailed Engineering Backlog

## E0 — Platform Foundation & Delivery

Establish the deployable application skeleton, environments, CI/CD, canonical database, evidence storage, audit substrate, and engineering conventions.

Traceability: SRS-OPS; SRS-DR; SRS-AUD; F-OPS-001; F-AUD-001

### ST-E0-01 — Repository and service skeleton

As an engineer, I need a reproducible project structure so all later capabilities share conventions.

Engineering tasks

Create backend, frontend, worker and infrastructure directories

Configure environment-based settings and secrets

Define coding/lint/test conventions

Add health endpoint and build metadata

Acceptance tests / exit criteria

Fresh checkout can run locally from documented commands

CI executes lint + unit tests

No production secret is committed

### ST-E0-02 — Canonical PostgreSQL baseline

As a data steward, I need versioned canonical storage so analytical objects have a durable source of truth.

Engineering tasks

Create database migration framework

Implement common object envelope: UUID, timestamps, version, classification, created_by

Add soft/superseded state conventions

Create migration rollback/test strategy

Acceptance tests / exit criteria

Migrations apply to empty database

Schema version is queryable

Canonical IDs remain stable across updates

### ST-E0-03 — Evidence object storage baseline

As an evidence custodian, I need originals stored separately from metadata.

Engineering tasks

Configure S3-compatible or filesystem evidence store

Use opaque object keys, not user filenames

Store checksum and content metadata in DB

Block in-place overwrite of originals

Acceptance tests / exit criteria

Uploading same filename twice creates distinct evidence versions

Original object cannot be modified by analyst role

### ST-E0-04 — Audit event substrate

As an auditor, I need material changes captured consistently.

Engineering tasks

Define AuditEvent schema

Create application audit helper/middleware

Capture actor, action, object, before/after reference, timestamp, request correlation

Protect audit records from ordinary modification

Acceptance tests / exit criteria

Create/update/delete/merge/export actions produce events

Analyst cannot alter audit history

## E1 — Identity, Access & Protected Sources

Implement OIDC/MFA integration, role/object access controls, case membership, classification, and protected-source compartment.

Traceability: SRS-SEC; F-SEC-001..003

### ST-E1-01 — OIDC login and session policy

As a user, I need organisational SSO so access can be centrally revoked.

Engineering tasks

Implement OIDC authorization code flow

Map IdP subject to local user

Enforce session timeout and logout

Support MFA claim/policy checks

Acceptance tests / exit criteria

Disabled IdP user cannot establish new session

Session shows authenticated identity and roles

### ST-E1-02 — Role and case membership authorization

As a case owner, I need need-to-know access so sensitive cases stay compartmentalised.

Engineering tasks

Define roles: investigator, case_owner, reviewer, data_steward, evidence_custodian, admin, auditor

Implement case membership ACL

Apply authorization in API layer, not UI only

Add classification checks

Acceptance tests / exit criteria

Direct API request cannot bypass case membership

Unauthorized object IDs return non-disclosing denial

### ST-E1-03 — Protected-source compartment

As a source handler, I need source identity separated from routine evidence.

Engineering tasks

Create ProtectedSource model/store

Separate identity from source-derived evidence reference

Restrict handler role

Redact identity from normal search/index/audit payloads

Acceptance tests / exit criteria

Routine analyst can use source-derived evidence without source identity

Protected identity never appears in normal export

## E2 — Case & Investigation Workflow

Implement case register, investigation charter, lifecycle gates, tasks, assignments, and case activity history.

Traceability: SRS-FR-CASE; F-CASE-001..005

### ST-E2-01 — Case register and creation

As an investigator, I need a stable case workspace.

Engineering tasks

Create Case model/API/UI

Required fields: title, purpose, owner, classification, status

Generate stable case identifier

Case list filters by status/owner/classification

Acceptance tests / exit criteria

Case cannot activate without owner, purpose, question

Case history records creation

### ST-E2-02 — Investigation Charter

As a case owner, I need scope and boundaries recorded before substantive work.

Engineering tasks

Implement investigation question, scope included/excluded, jurisdictions, period, risks, authorised/prohibited collection

Version charter

Require reason for material scope change

Acceptance tests / exit criteria

Old charter version remains retrievable

Scope change produces audit event

### ST-E2-03 — Lifecycle gates G0-G6

As governance reviewer, I need high-risk actions controlled by gates.

Engineering tasks

Model gates and gate requirements

Gate submission/approval/rejection

Prevent self-approval when policy requires independence

Record conditions and unresolved gaps

Acceptance tests / exit criteria

Controlled transition is blocked without approval

Approval predates downstream action

### ST-E2-04 — Tasks and assignments

As an investigator, I need actionable work tracked.

Engineering tasks

Task model with owner/status/due date/type

Case task board/list

Completion history

Link tasks to sources/entities/hypotheses where relevant

Acceptance tests / exit criteria

Task ownership and completion are visible

Closed task retains historical state

### ST-E2-05 — Case activity timeline

As a reviewer, I need to reconstruct material case activity.

Engineering tasks

Project relevant AuditEvents into case activity

Filter by actor/action/object

Link activity to canonical object

Acceptance tests / exit criteria

Material case events appear chronologically

Activity item opens the referenced object when authorized

## E3 — Source, Evidence & Document Intake

Implement source provenance, original evidence preservation, hashing, extracts, derivative lineage, ratings, and document ingestion.

Traceability: SRS-FR-EVD/DOC; F-EVD-001..006; F-DOC-001

### ST-E3-01 — Source register

As an investigator, I need material sources registered with provenance.

Engineering tasks

Source model/API/UI

Capture origin, publisher, URL/location, publication/access dates, access method, legal note

Archive reference and reliability fields

Acceptance tests / exit criteria

Assessment-linked source must contain provenance minimum

Mutable web source can reference preserved copy

### ST-E3-02 — Original evidence ingestion

As a custodian, I need evidence originals preserved.

Engineering tasks

Upload API with streaming size limits

Virus/malware scanning hook

Write immutable original

Capture MIME/size/filename/acquired_at/collector

Acceptance tests / exit criteria

Failed ingest never creates misleading completed record

Original remains unchanged after analyst actions

### ST-E3-03 — Hash/integrity verification

As a reviewer, I need to verify evidence integrity.

Engineering tasks

Compute SHA-256 at ingest

Store algorithm/hash

Add reverify action

Flag mismatch

Acceptance tests / exit criteria

Recomputed hash matches stored original in normal case

Mismatch creates security/audit event

### ST-E3-04 — Evidence extracts and citations

As an analyst, I need precise excerpts linked to originals.

Engineering tasks

EvidenceExtract object

Support page/paragraph/region/location descriptor

Preview parent context

Link extract to claims/facts

Acceptance tests / exit criteria

Extract cannot exist without parent evidence

Citation opens exact parent location where supported

### ST-E3-05 — Derivative lineage

As an analyst, I need OCR/translation/processed copies distinguished from originals.

Engineering tasks

Derivative model and parent link

Transformation type/tool/version/time/creator

Prevent derivative from replacing original

Lineage UI

Acceptance tests / exit criteria

Every derivative traces to original

Original and derivative are visually distinct

### ST-E3-06 — Reliability and credibility ratings

As an analyst, I need source reliability separate from information credibility.

Engineering tasks

Implement A-F source scale

Implement 1-6 information credibility scale

Require rationale for material ratings

Allow reassessment history

Acceptance tests / exit criteria

UI does not merge the two ratings

Rating change is versioned/audited

## E4 — Entity Resolution & Relationship Model

Implement entity registry, aliases/identifiers, candidate matching, merge/unmerge, relationship, ownership/control, and asset registry.

Traceability: SRS-FR-ENT/REL/AST; F-ENT-001..005; F-REL-001..003; F-AST-001

### ST-E4-01 — Entity registry

As an analyst, I need reusable entities outside case silos.

Engineering tasks

Entity model by type

Canonical name, aliases, identifiers, jurisdictions, status

Case-to-entity association without duplicating entity

Acceptance tests / exit criteria

Same canonical entity can appear in multiple authorized cases

Entity record preserves provenance-bearing assertions

### ST-E4-02 — Aliases and identifiers

As an analyst, I need conflicting identifiers represented without destructive overwrite.

Engineering tasks

Identifier records with type/value/source/status

Alias records with source/time

Uniqueness rules only where justified

Acceptance tests / exit criteria

Conflicting values coexist with provenance

No silent overwrite

### ST-E4-03 — Candidate entity matching

As an analyst, I need a reviewable duplicate-candidate screen.

Engineering tasks

Candidate matching on normalized name + identifiers

Display matching and conflicting attributes

No auto-merge in MVP

Acceptance tests / exit criteria

Candidate screen explains why pair was suggested

Common name alone does not force merge

### ST-E4-04 — Merge and unmerge

As a data steward, I need reversible entity resolution.

Engineering tasks

MergeDecision record

Preserve old IDs as aliases/superseded records

Repoint relationships with history

Implement unmerge recovery

Acceptance tests / exit criteria

Unmerge restores prior object topology

Merge rationale/evidence is mandatory

### ST-E4-05 — Relationships, ownership and control

As an analyst, I need first-class connections with evidence.

Engineering tasks

Relationship model with type/endpoints/evidence/confidence/time

OwnershipInterest with percentage nullable

ControlAssertion distinguishes legal owner/beneficial owner/controller/user

Acceptance tests / exit criteria

Graph edge always traces to relationship record

Unknown percentage remains null, not zero

### ST-E4-06 — Asset registry

As an analyst, I need assets linked to ownership/control assertions.

Engineering tasks

Asset model/types/identifiers/location

Attribution relationship to person/org

Evidence and status

Acceptance tests / exit criteria

Asset attribution distinguishes ownership/control/use

Material attribution requires evidence link

## E5 — Timeline & Follow-the-Value

Implement events, visual timeline, ValueFlow records, multi-leg chains, uncertainty classes, range/unknown values, and flow visualization.

Traceability: SRS-FR-TIM/VAL; F-TIM-001..002; F-VAL-001..004

### ST-E5-01 — Events and temporal precision

As an analyst, I need chronology with uncertainty.

Engineering tasks

Event object with date precision

Link entities/assets/evidence

Support exact date, month, year, range, unknown

Acceptance tests / exit criteria

Approximate date is not rendered as exact

Event links to supporting evidence

### ST-E5-02 — Visual timeline

As an analyst, I need case chronology to reveal patterns.

Engineering tasks

Timeline query/API

Filters by entity/type/date

Interactive UI and export representation

Acceptance tests / exit criteria

Timeline respects object permissions

Each item opens canonical event/evidence

### ST-E5-03 — ValueFlow canonical model

As an analyst, I need transfer of economic value represented without pretending all flows are transactions.

Engineering tasks

ValueFlow fields origin/destination/mechanism/value/currency/date/evidence

Mandatory flow_class enum

Confidence/status

Acceptance tests / exit criteria

Cannot save flow without class

Unknown value allowed without zero substitution

### ST-E5-04 — Multi-leg flow builder

As an analyst, I need reconstructable chains.

Engineering tasks

ValueFlowLeg model/order

Builder UI

Per-leg evidence/confidence/class

Chain validation

Acceptance tests / exit criteria

Each leg can carry different evidence/class

Removing a leg does not destroy evidence objects

### ST-E5-05 — Flow visualisation

As a reviewer, I need direct vs reconstructed flows visually unmistakable.

Engineering tasks

Distinct labels/line semantics for four classes

Legend always visible

Export keeps class labels

Acceptance tests / exit criteria

Screenshot/export can distinguish all classes without color alone

No derived flow shown as direct

## E6 — Typology, Hypothesis & Assessment

Implement typology catalogue, indicators, typology worksheet, competing hypotheses, gaps, confidence, and assessments.

Traceability: SRS-FR-TYP/HYP/ASM; F-TYP-001..003; F-HYP-001..003; F-ASM-001..003

### ST-E6-01 — Typology catalogue browser

As an analyst, I need versioned CS-AML typologies in the workflow.

Engineering tasks

Load catalogue data

Browse/search typologies

Display mechanism, observables, false positives, version

Acceptance tests / exit criteria

Assessment records catalogue version used

Typology content cannot silently mutate historical case

### ST-E6-02 — Indicator capture

As an analyst, I need evidence-linked indicators and counter-indicators.

Engineering tasks

Indicator model with direction/type/significance

Links to entities/events/flows/evidence

Counter-indicator support

Acceptance tests / exit criteria

Material indicator has evidence/proposition

Indicator itself is not labelled proof

### ST-E6-03 — Typology match worksheet

As an analyst, I need structured comparison rather than automatic accusation.

Engineering tasks

TypologyMatch object

Observed indicators/counter-indicators

Consistency level

Alternative explanations

Acceptance tests / exit criteria

Single weak indicator cannot produce strong level automatically

Analyst rationale required

### ST-E6-04 — Competing hypotheses

As an analyst, I need multiple explanations tested.

Engineering tasks

Hypothesis object/status

Supporting/contradicting evidence links

Alternative hypothesis set

Assumptions

Acceptance tests / exit criteria

At least two plausible hypotheses supported in pilot

Rejected hypothesis remains in history

### ST-E6-05 — Intelligence gaps

As an analyst, I need unknowns explicit.

Engineering tasks

Gap object/question/impact/priority/status

Link to hypothesis/assessment

Closure rationale

Acceptance tests / exit criteria

Assessment can list unresolved gaps

Gap cannot be silently deleted

### ST-E6-06 — Assessment and confidence

As an analyst, I need judgement with basis and uncertainty.

Engineering tasks

Assessment versioning

Judgement, confidence, rationale, assumptions, gaps, alternatives

Evidence traversal

Acceptance tests / exit criteria

Reviewer can trace assessment backward to evidence

Confidence basis is mandatory for material assessment

## E7 — Search & Investigation Graph

Implement permission-aware full-text/faceted search and evidence-backed graph visualization with canonical links.

Traceability: SRS-FR-SCH/GRF; F-SCH-001..002; F-GRF-001

### ST-E7-01 — Permission-aware global search

As an analyst, I need to find authorized entities, cases and evidence.

Engineering tasks

Search service/index or DB FTS

Permission filtering before result display

Filters by object type/case/date

Acceptance tests / exit criteria

Unauthorized object never appears in count/snippet

Search result links canonical object

### ST-E7-02 — Faceted case search

As an analyst, I need focused search within a case.

Engineering tasks

Facets for source/entity/event/evidence/relationship

Case scope enforcement

Saved query not required in MVP

Acceptance tests / exit criteria

Facets respect ACL and classification

Query response time meets MVP NFR target

### ST-E7-03 — Investigation graph

As an analyst, I need visual entity/relationship/asset/value-flow exploration.

Engineering tasks

Graph projection from canonical data

Node/edge filtering

Evidence/provenance side panel

Save view state optionally

Acceptance tests / exit criteria

Every material edge links to canonical relationship/evidence

Projection can be rebuilt without data loss

## E8 — Intelligence Product, Review & Dissemination

Implement report templates, evidence index, peer review, versioning/corrections, approvals, export/referral, and dissemination log.

Traceability: SRS-FR-PRD/REV/DIS; F-PRD-001..003; F-REV-001; F-DIS-001..004

### ST-E8-01 — Intelligence product templates

As an analyst, I need consistent report outputs.

Engineering tasks

Product model

Templates: Financial Intelligence Note, Referral Package, Case Report

Auto-populate metadata/classification/evidence index references

Acceptance tests / exit criteria

Draft is versioned

Product shows author/reviewer/status

### ST-E8-02 — Evidence index generation

As a reviewer, I need claims traceable from report to evidence.

Engineering tasks

Generate index from linked facts/assessments

Include source/evidence IDs and citation locations

Permission-aware inclusion

Acceptance tests / exit criteria

Key fact in pilot has traversable evidence reference

Restricted evidence is handled according to export policy

### ST-E8-03 — Peer review workflow

As a reviewer, I need independent approval and change requests.

Engineering tasks

Review states/commenting/request-changes/approve

Prevent author self-approval where required

Freeze reviewed version

Acceptance tests / exit criteria

Approved version identifies independent reviewer

Post-approval change creates new version

### ST-E8-04 — Corrections and supersession

As a case owner, I need prior products retained when corrected.

Engineering tasks

Supersedes relationship

Status current/superseded/retracted

Correction note

Acceptance tests / exit criteria

Old version remains auditable

Recipient-facing export identifies current version

### ST-E8-05 — Dissemination approval and export

As a case owner, I need controlled external release.

Engineering tasks

Dissemination object recipient/purpose/classification/approval

Export minimization selector

Generate package/report

Acceptance tests / exit criteria

External export blocked before approval

Export manifest lists included objects/version

### ST-E8-06 — Referral package and sharing log

As an investigator, I need structured referral plus immutable sharing record.

Engineering tasks

Referral template sections

Sharing log record recipient/time/version/restrictions

Audit export event

Acceptance tests / exit criteria

Referral separates fact/analysis/gaps

Ordinary analyst cannot edit completed sharing log

## E9 — Administration, Retention & Operational Readiness

Implement vocabularies, retention policies, backup/restore, configuration, minimum monitoring, security hardening, and release verification.

Traceability: SRS-FR-ADM/SEC/AUD/OPS; F-ADM-001; F-ADM-003; F-OPS-001

### ST-E9-01 — Controlled vocabulary admin

As an admin, I need versioned vocabularies.

Engineering tasks

Relationship/asset/status/classification vocabulary UI

Version terms

Disable without deleting historical semantics

Acceptance tests / exit criteria

Historical record displays original term/version

Vocabulary change audited

### ST-E9-02 — Retention policy engine

As a privacy/admin role, I need retention/disposition states.

Engineering tasks

RetentionPolicy model

Apply by classification/object type

Preview eligible records

Hold/exception support

Acceptance tests / exit criteria

Disposition requires authorization

Legal hold blocks deletion

### ST-E9-03 — Backup and restore

As an operator, I need recoverable canonical data and evidence.

Engineering tasks

Automated DB backup

Evidence store backup strategy

Configuration backup

Restore runbook and test

Acceptance tests / exit criteria

Documented restore test succeeds

Restored hashes/evidence references validate

### ST-E9-04 — Operational hardening

As an operator, I need production-safe defaults.

Engineering tasks

Security headers/TLS/reverse proxy

Secrets management

Rate limits/upload limits

Error handling without sensitive leakage

Minimal health/metrics

Acceptance tests / exit criteria

No debug mode in production

Sensitive evidence content absent from routine logs

### ST-E9-05 — MVP end-to-end release test

As product owner, I need objective release evidence.

Engineering tasks

Create representative pilot dataset

Automate what can be automated

Run two-analyst scenario

Record failures and remediation

Acceptance tests / exit criteria

All mandatory P0 SRS requirements pass or accepted exception exists

Pilot completes case-to-approved-product with intact provenance/audit

# 6. Cross-Cutting Engineering Requirements

## 6.1 Authorization

Every API read/write decision is evaluated server-side.

Object-level classification and case membership are evaluated before data projection or export.

Search/graph must not leak inaccessible object existence through counts, snippets, or topology.

## 6.2 Provenance and audit

All canonical analytical objects expose stable IDs.

Material mutations record actor/time/reason and relevant before/after references.

Evidence extracts, derivatives, facts, indicators, hypotheses and assessments remain traversable backward to sources.

## 6.3 Data integrity

Original evidence cannot be edited in place.

Entity merge is reversible.

ValueFlow class is mandatory and cannot be lost in export.

Unknown numeric values remain unknown; null is not coerced to zero.

## 6.4 Testing

Unit tests cover domain invariants.

Integration tests cover database/storage/auth boundaries.

Authorization tests use positive and negative cases.

End-to-end test follows the Annex release scenario.

Backup restore is a release test, not only an ops procedure.

# 7. Suggested Repository and Module Boundaries

The following structure is illustrative and SHOULD be adjusted to the selected stack without collapsing domain boundaries:

cs-aml/
  backend/
    apps/cases
    apps/evidence
    apps/entities
    apps/analysis
    apps/products
    apps/governance
    apps/audit
  frontend/
  worker/
  infra/
  tests/
    unit/
    integration/
    e2e/
    security/
  docs/

# 8. Engineering Definition of Ready

Story has SRS/feature traceability.

Data objects and authorization scope are known.

Acceptance criteria are testable.

Required upstream APIs/contracts are stable or mocked.

Security/privacy impact is identified.

Open design decision that could invalidate implementation is resolved or explicitly timeboxed.

# 9. Engineering Definition of Done

Code reviewed and merged through protected branch workflow.

Automated unit/integration tests pass.

Negative authorization tests pass where applicable.

Audit/provenance behavior is verified.

Schema/API documentation updated.

No critical/high unresolved security defect for the capability.

Acceptance criteria demonstrated against representative data.

Feature traceability status updated.

# 10. MVP Release Evidence Package

SRS traceability matrix showing implementation and verification status.

End-to-end two-analyst pilot record.

Access-control and protected-source compartment test results.

Evidence hash, original/derivative lineage and citation tests.

Entity merge/unmerge recovery test.

Value-flow class persistence across DB/API/UI/export.

Hypothesis and assessment traceability test.

Independent peer-review and dissemination-approval test.

Backup/restore test record.

Known limitations and formally accepted exceptions.

# 11. Post-MVP Deferred Work

The following capabilities remain outside the mandatory MVP unless a release dependency is discovered: automated OCR pipelines, entity NLP extraction, OpenSanctions screening, OpenAleph connector, FollowTheMoney import/export, external graph database, advanced path/network analytics, GraphSense, Flowintel interoperability, AI summarisation/assistant, partner federation, multi-tenant hosting, advanced alerting and watch queries.

# Annex A — Epic Exit Checklist

| Epic | Scope | Exit rule |
| --- | --- | --- |
| E0 | Platform Foundation & Delivery | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E1 | Identity, Access & Protected Sources | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E2 | Case & Investigation Workflow | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E3 | Source, Evidence & Document Intake | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E4 | Entity Resolution & Relationship Model | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E5 | Timeline & Follow-the-Value | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E6 | Typology, Hypothesis & Assessment | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E7 | Search & Investigation Graph | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E8 | Intelligence Product, Review & Dissemination | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |
| E9 | Administration, Retention & Operational Readiness | All stories accepted; traceability updated; domain integration test passes; no unresolved critical security/data-integrity defect. |

# Annex B — MVP End-to-End Acceptance Scenario

1. Authenticate two analysts and one independent reviewer through configured identity provider.

2. Create classified case, owner, investigation question and charter; complete required gate.

3. Register a public source and ingest original PDF evidence; compute hash and create precise extract.

4. Create two entities and one organization; record aliases/identifiers; exercise candidate match and reviewed merge/unmerge on test records.

5. Create evidence-backed relationship, ownership/control assertion and an asset.

6. Add events and render chronological timeline.

7. Create DIRECT/DOCUMENTED and RECONSTRUCTED/HYPOTHETICAL value-flow examples and verify visual/export distinction.

8. Map indicators to one typology, record counter-indicator, and create at least two competing hypotheses.

9. Create intelligence gap and confidence-rated assessment linked backward to evidence.

10. Use search and graph to retrieve only objects authorized to the case team.

11. Generate intelligence product and evidence index; submit independent peer review; revise if required.

12. Approve dissemination and create controlled export/referral package; verify sharing log and audit event.

13. Attempt unauthorized access from non-member account and confirm non-disclosing denial.

14. Run backup and restore test; verify evidence hashes and canonical references after restore.

# Annex C — Initial Engineering Decision Log

| Decision | Topic | Guidance | Status |
| --- | --- | --- | --- |
| ED-01 | Backend framework | Select implementation stack compatible with SRS and architecture; default reference profile may use Django/DRF. | Open until kickoff |
| ED-02 | Frontend | Select SPA/server-rendered approach; must support graph/timeline interactions and accessible forms. | Open until kickoff |
| ED-03 | Evidence storage | S3-compatible object store vs hardened filesystem. | Decide before E0-ST03 |
| ED-04 | Search | PostgreSQL FTS for MVP vs external OpenSearch. | Recommend PostgreSQL FTS for MVP unless scale requires otherwise |
| ED-05 | Graph | Relational/derived graph in MVP vs Neo4j/Memgraph. | Recommend derived relational/API graph for MVP; external graph post-MVP |
| ED-06 | IAM | OIDC provider and MFA policy. | Required before E1 |
| ED-07 | Deployment | Single-organisation deployment profile for MVP. | Recommended |